Recommendation: Deferring BS EN ISO 19650 Certification

Executive Summary

While pursuing BS EN ISO 19650 certification could enhance Bailey Partnership's reputation and competitiveness, it is recommended that we defer this process for the following reasons:

- Internal Readiness:

  - Inconsistency in Current Practices: While some projects incorporate elements of information management, a consistent and comprehensive approach is lacking across all projects, regardless of size or complexity.

  - Need for Robust Information Management Framework: To fully align with the theory of ISO 19650, we need to establish a robust framework encompassing key components like internal KO Meetings, Risk Registers, RACI matrices, Mobilisation Plans, and data management strategies.

  - Information Management Policy: Implementing a comprehensive policy will provide clear guidelines for project teams to follow throughout the project lifecycle, from bid to handover.

- Evolving Standards Landscape:

  - Upcoming Changes to ISO 19650: Widely recognised as being far too complex,  NIMA (formally UK BIM Alliance) announced at their recent Conference (7/11/24) that the current BS EN ISO 19650 standards will become obsolete within the next 3-5 years and will be replaced with a more coherent and simplified Information Management Initiative (IMI).

  - Simplified Approach with IMI: The IMI promises a more streamlined approach to information management, potentially easing the compliance burden and is already being supported by insurance companies.

Recommendation

Based on the above considerations, the following is recommended:

- Prioritise Internal Implementation: Focus on implementing the recommendations from the GAP Analysis to establish a solid foundation for information management.

- Develop a Comprehensive Information Management Policy: This policy should outline the processes, standards, and best practices to be followed on all projects.

- Mandate the Use of Key Tools and Techniques: Ensure that project teams consistently utilise risk registers, RACI matrices, mobilisation plans, and data management strategies.

- Monitor and Improve: Continuously assess the effectiveness of these practices and make necessary adjustments.

- Stay Informed on Industry Developments: Keep abreast of the latest developments in information management standards and regulations, including the transition to the IMI.

By taking these steps, Bailey Partnership will still position itself as a forward-thinking organisation that is well-prepared for the future of information management, without the immediate pressure of formal certification which has an uncertain future.